Agile Terminology

- Sprint:
A fixed time period (usually 2 weeks) during which the team completes a set of tasks.

- Epic:
A large feature or module that is too big to finish in one sprint.
It is divided into smaller stories.

- User Story:
A small, well-defined task that delivers value to the user.
Stories together complete an Epic.

- Story Points:
A number that represents the effort required to complete a story.

Story Point Scale

| Points | Difficulty |
| --- | --- |
| 1 | Very Easy. |
| 2 | Easy. |
| 3 | Moderate. |
| 4 | Difficult. |

Sprint Planning Logic (2-Week Sprint Cycle)

Project: OrderOnTheGo (SB Foods) – On-Demand Food Ordering Solution

Sprint 1: Project Setup & Core Architecture

Goal: Build the foundation of the MERN application

Epics Covered: Project Setup, Authentication

Tasks / Stories

- Define user stories and prioritize product backlog

- Set up React.js frontend (routing, basic pages)

- Set up Node.js + Express.js backend

- Configure MongoDB database and Mongoose schemas

- Implement basic user registration & login (JWT auth)

- Create base folder structure and API endpoints

Sprint 1 Story Points: 13

Sprint 2: Core Food Ordering Features

Goal: Enable users to browse, select, and order food

Epics Covered: Food Ordering, Cart Management

Tasks / Stories

- Display restaurant and menu listings

- Implement add to cart / remove from cart functionality

- Order placement workflow (place & confirm order)

- Store order details in MongoDB

- Restaurant dashboard: view incoming orders

- Admin view for users and orders

Sprint 2 Story Points: 21

Sprint 3: Order Tracking & User Experience

Goal: Improve usability and order transparency

Epics Covered: Order Tracking, Dashboards

Tasks / Stories

- Order status updates (Placed → Preparing → Delivered)

- User dashboard to view order history

- Restaurant ability to update order status

- Notification logic (order confirmed, status updated)

- Improve UI/UX responsiveness and validations

Sprint 3 Story Points: 21

Sprint 4: Security, Optimization & Final Deployment

Goal: Secure, optimize, and finalize the application

Epics Covered: Security, Deployment

Tasks / Stories

- Role-Based Access Control (Customer / Restaurant / Admin)

- Secure APIs using JWT and middleware

- Error handling and performance optimization

- Testing (unit + manual testing)

- Prepare documentation and final deployment

- Cloud deployment (optional: AWS / Render / Railway)

Sprint 4 Story Points: 13

Sprint Summary

| Sprint | Story Points. |
| --- | --- |
| Sprint 1 | 13 |
| Sprint 2 | 21 |
| Sprint 3 | 21 |
| Sprint 4 | 13 |
| Total | 68 |

Team Velocity Calculation

Velocity Formula:

Velocity = Total Story Points ÷ Number of Sprints

- Total Story Points = 68

- Number of Sprints = 4

Velocity = 68 ÷ 4 = 17

✅ Team Velocity = 17 Story Points per Sprint