Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS71750 |
| Project Name | OrderOnTheGo: Your On-Demand Food Ordering Solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule & Estimation

The following table represents the Product Backlog and Sprint-wise User Stories for the OrderOnTheGo (SB Foods) MERN application.

Sprint-wise Product Backlog

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering my email, password, and confirm password | 2 | High | 1,2,3,4 |
| Sprint-1 | Registration | USN-2 | As a user, I receive a confirmation message after successful registration | 1 | High | 1,2,3,4 |
| Sprint-1 | Registration | USN-3 | As a user, I can register using Gmail | 2 | Medium | 1,2,3,4 |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application using email and password | 1 | High | 1,2,3,4 |
| Sprint-2 | Dashboard | USN-5 | As a user, I can view restaurants and available food items on the dashboard | 3 | High | 1,2,3,4 |
| Sprint-2 | Ordering | USN-6 | As a user, I can add food items to cart and place an order. | 5 | High | 1,2,3,4 |
| Sprint-3 | Order Tracking | USN-7 | As a user, I can track my order status in real time | 3 | Medium | 1,2,3,4 |
| Sprint-3 | Restaurant Panel. | USN-8 | As a restaurant owner, I can view and update order status | 3 | Medium | 1,2,3,4 |
| Sprint-4 | Security | USN-9 | As a system, I want secure role-based access and authentication. | 2 | High | 1,2,3,4 |

Project Tracker (Sprint Execution Plan)

Each sprint duration is 6 days

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 31 Feb 2026 | 11 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 11 Feb 2026 | 15 Feb 2026 | - | - |
| Sprint-3 | 20 | 6 Days | 15 Feb 2026 | 18 Feb 2026 | - | - |
| Sprint-4 | 20 | 6 Days | 18 Feb 2026 | 18 Feb 2026 | - | - |

✅ Sprint-1 completed successfully as planned.

Velocity Calculation

Given

- Sprint Duration = 10 days

- Story Points completed per sprint = 20

Average Velocity per Day

Velocity per day = 20 / 10 = 2 story points per day

Team Velocity

Team Velocity = 20 story points per sprint

✅ Team Velocity = 20 Story Points per Sprint

Burndown Chart (Text Representation)

Total Story Points = 68

| Sprint | Planned Points Completed | Remaining Points |
| --- | --- | --- |
| 0 | - | 68 |
| 1 | 13 | 55 |
| 2 | 21 | 34 |
| 3 | 21 | 13 |
| 4 | 13 | 0 |

Burndown Chart Explanation

- X-axis: Sprint Number (0–4)

- Y-axis: Remaining Story Points (68 → 0)

- Ideal Line: Straight diagonal from (0,68) to (4,0)

- Actual Line: Shows real sprint progress

If the actual line stays below the ideal line, the team is ahead of schedule.

Conclusion (Exam-Ready)

The OrderOnTheGo (SB Foods) project follows Agile Scrum methodology with clearly defined epics, user stories, and sprint planning. The team maintains a consistent velocity of 20 story points per sprint, ensuring predictable delivery and efficient development of a scalable MERN-based food ordering application.